FERI NEPAL ferinep Team Contribution Plan - Feri Nepal The lead writes the code. Three teammates own QA and testing, test data and resources, and the logo, with a few small commits each. GROUP VINTED Team: 4 people. The lead plus 3 teammates, each with one clear area:

Contents

1. Ground rules

2. Member A: QA and testing

3. Member B: test data and resource gathering

4. Member C: brand and logo

5. Commit budget

6. Folder ownership

7. Sprint schedule

8. Lead checklist

9. Proving contribution to the professor

<Name> - <QA / Test data / Brand>

10. Risks and fixes

1. Ground rules

1.  Lead = all code. Teammates never edit files under apps/ or packages/.

2.  Most work is not commits. Testing, bug reports, gathering resources and design work live in GitHub Issues, shared folders and design tools. Only the finished results are committed.

3.  Few, real commits. Each teammate makes about 3 to 5 small commits of real work. No padding.

4.  Add files on github.com. Open the folder, use "Add file", then "Upload files" (or "Create new file"), choose "Create a new branch and start a pull request", and commit. The lead reviews and merges.

5.  Understand your own work. Everyone should be able to explain their commits and documents to the professor.

6.  Separate folders per person so nobody overwrites anyone else (see section 6).

2. Member A: QA and testing

Goal: find problems before the professor or a user does, and record them clearly in GitHub Issues.

| # | Task | Commit? | Where |
| --- | --- | --- | --- |
| A1 | Onboarding: add your name, role and one-line interest to TEAM.md. | Yes | TEAM.md |
| A2 | Follow the README on a computer that has never run the project. Report every step that is missing or wrong as an Issue. | No | GitHub Issues |
| A3 | Write the test plan: one test case per flow in PRD.md section 3 (sign up, log in, browse, search, category switch, apply to sell, admin review, approve, reject). Each case has steps and an expected result. | Yes | docs/qa/test-plan.md |
| A4 | Run the test plan after every release and note pass or fail with screenshots. Test on a phone-sized window as well as a laptop. | No | Shared sheet |
| A5 | File bugs as GitHub Issues using the template below. One problem per issue, with screenshots. | No | GitHub Issues |
| A6 | After each test round, commit a short results summary: what passed, what failed, links to the issues. Three rounds means three small commits. | Yes | docs/qa/round-1.md, round-2.md, round-3.md |
| A7 | Write the user guide for buyers, sellers and admins with screenshots taken during testing. | Yes | docs/user-guide.md |
| A8 | Re-test every issue the lead marks as fixed, then close it or reopen it with a comment. | No | GitHub Issues |

Bug report template (the lead will add this as a GitHub issue template):

Title: short description of what is wrong Where: page address (for example /sell/apply) and which account (buyer, seller, admin) Steps to reproduce: 1. 2. 3. Expected: Actual: Screenshot or short video: Device and browser: How bad is it: blocks use / annoying / cosmetic

Labels the lead will create: bug, ui, accessibility, content, question, plus blocks-use, annoying, cosmetic for severity.

Things worth testing on purpose: empty fields, wrong phone numbers, very long text, the browser back button, opening admin pages as a buyer, refreshing in the middle of a flow, slow connection, small screens, keyboard-only use.

3. Member B: test data and resource gathering

Goal: make the app look like a real thrift store with believable, consistent content.

| # | Task | Commit? | Where |
| --- | --- | --- | --- |
| B1 | Onboarding: add your name, role and one-line interest to TEAM.md. | Yes | TEAM.md |
| B2 | Collect 30 realistic products across the five categories (Clothes, Watches, Bags, Tech, Other) using the data format below. Prices in Nepali rupees, honest descriptions, a mix of conditions. | Yes | docs/test-data/products.json |
| B3 | Gather 2 to 4 photos per product. Use your own photos or free-licence images only. Note where each one came from. | No | Shared drive folder |
| B4 | Commit the photo credits: file name, source link and licence for every photo. | Yes | docs/test-data/photo-credits.md |
| B5 | Write five seller profiles (shop name, city, a short description, main category) that sound like real small sellers, to use for seller applications while testing. | Yes | docs/test-data/sellers.md |
| B6 | Write the category descriptions (one or two friendly sentences each) and three banner texts (headline, one line, button label) for the home page. | Yes | docs/test-data/copy.md |
| B7 | Research price ranges for typical second-hand items in Nepal (for example a used keyboard, a denim jacket) so the demo prices feel right. Share the sources. | No | Notes in the shared folder |
| B8 | Keep short meeting notes and a weekly list of who did what. Commit one combined summary at the end. | Yes (once) | docs/sprints.md |

Product data format (copy this shape for every product):

{ "title": "Vintage denim jacket", "description": "Classic 90s cut, softly worn in. No stains or tears. Smoke-free home.", "priceRupees": 1450, "condition": "LIKE_NEW", "categorySlug": "clothes", "brand": "Levi's", "size": "M", "photos": ["denim-jacket-1.jpg", "denim-jacket-2.jpg"] }

condition is one of NEW, LIKE_NEW, GOOD, FAIR.

categorySlug is one of clothes, watches, bags, tech, other.

brand and size can be left out when they do not apply.

Titles are short and specific. Descriptions mention flaws honestly. No emoji, no ALL CAPS.

Photo rules: square or 4:3, bright and in focus, plain background, at least 800 pixels wide, under 2 MB each. Never use photos of people's faces or other people's brand-new product shots.

4. Member C: brand and logo

Goal: a simple, recognisable logo set the lead can drop straight into the website.

| # | Task | Commit? | Where |
| --- | --- | --- | --- |
| C1 | Onboarding: add your name, role and one-line interest to TEAM.md. | Yes | TEAM.md |
| C2 | Make three rough logo ideas and share them with the team for feedback. The lead will pick one direction. | No | Chat or shared folder |
| C3 | Refine the chosen idea into a final logo set (files listed below). | Yes | docs/brand/logo/ |
| C4 | Write the brand usage page: colours, minimum size, clear space, what not to do, with a picture of each rule. | Yes | docs/brand/README.md |
| C5 | Make a social preview image (1200 by 630) and a favicon for browser tabs. | Yes | docs/brand/logo/ |
| C6 | Build the final presentation slides using the logo and colours. Collect slide content from everyone. | No | Shared drive |

Logo brief

Name: Feri Nepal, short form Ferinep. "Feri" means "again" in Nepali, so the idea is giving things a second life: a loop, a return, something coming back around.

Style: simple, flat, readable at 16 pixels. No gradients. No emoji. No drop shadows. Solid colours only.

Colours (use exactly these):

| Name | Hex | Use |
| --- | --- | --- |
| Umber (brand) | #473536 | Main logo colour |
| Ink | #0A0708 | Text, dark backgrounds |
| Taupe | #ABA79F | Quiet details |
| Clay (accent) | #D98F75 | Small highlight only |

Wordmark font: Fraunces (free on Google Fonts), matching the website headings.

The website currently uses a plain placeholder: a rounded square with a loop icon next to the text "Feri Nepal". Your logo replaces it.

Files to deliver (names matter, the lead wires them into the site):

| File | Purpose |
| --- | --- |
| logo-full.svg | Mark plus wordmark, for light backgrounds |
| logo-full-light.svg | Same, for dark backgrounds |
| logo-mark.svg | Mark only, square |
| favicon.svg | Mark only, simplified for tiny sizes |
| logo-512.png | PNG export of the mark, 512 by 512 |
| social-preview.png | 1200 by 630 preview image |

Free tools that work well: Figma, Canva, Inkscape. Export SVG as "plain SVG" with text converted to outlines.

5. Commit budget

| Person | Planned commits | Count |
| --- | --- | --- |
| Member A | A1, A3, A6 (three rounds), A7 | 6 |
| Member B | B1, B2, B4, B5, B6, B8 | 6 |
| Member C | C1, C3, C4, C5 | 4 |

Everything else is visible as Issues, comments and shared files. Members A and B can combine small files into one commit if they prefer fewer, larger ones.

6. Folder ownership

| Folder or file | Owner |
| --- | --- |
| TEAM.md | Everyone (one line each) |
| docs/qa/, docs/user-guide.md | Member A |
| docs/test-data/, docs/sprints.md | Member B |
| docs/brand/ | Member C |
| Everything else (all code, config, other docs) | Lead |

7. Sprint schedule

Adjust lengths to the real deadline.

| Sprint | Lead | A: QA | B: Test data | C: Logo |
| --- | --- | --- | --- | --- |
| 0: Setup (now) | Foundation done; add issue template, labels, share URL | A1, A2 (README check) | B1, start B3 and B7 | C1, C2 (three ideas) |
| 1: Seller application | Fix reported issues; start seller listings | A3 test plan, A4 and A5 round 1, A6 | B2 (30 products), B5, B6 | C3 final logo set |
| 2: Listings and images | Seller listings with photo upload | A4 and A5 round 2, A6, A8 | B3 and B4 (photos and credits) | C4 brand page, C5 favicon and preview |
| 3: Cart, checkout, orders | Cart, checkout, COD orders | A4 and A5 round 3, A6 | B8 notes | C6 slides draft |
| 4: Polish and delivery | Bug fixes, deploy, demo | A7 user guide, final regression test, A8 | Final content check | C6 final slides |

8. Lead checklist

[ ] Repository on GitHub, main protected (pull requests required), teammates invited

[ ] TEAM.md committed

[ ] GitHub issue template for bug reports and the labels listed above

[ ] A 30-minute session showing how to add a file on github.com and open a pull request

[ ] A shared running version (or a shared screen session) the tester can use

[ ] Wire the final logo files into the site (Logo component, favicon, social preview)

[ ] Turn Member B's products.json and photos into seed data and Storage uploads

9. Proving contribution to the professor

Commits are few by design, so show the whole picture and explain the role split with this document.

| Evidence | How to produce it |
| --- | --- |
| Commits and merged PRs | git shortlog -sn --no-merges; GitHub, Pull Requests, filter by author |
| Bugs found and reported | GitHub Issues filtered by author (Member A) |
| Issues verified and closed | Issue comments and close events (Member A) |
| Content and data authored | Files in docs/test-data/ with history (Member B) |
| Design work | Files in docs/brand/, and the logo in the live site (Member C) |
| Individual summary | Each person's section in CONTRIBUTIONS.md |

CONTRIBUTIONS.md template (each person fills it in at the end):

## <Name> - <QA / Test data / Brand> - Tasks completed: (links) - Commits and PRs: (links) - Issues filed or files delivered: (numbers and links) - What I learned: (2-3 sentences)

Ask the professor early how individual contribution is assessed (commits only, or also issues, testing and design). If commits are weighted heavily, split deliverables into a few more small commits rather than one big one.

10. Risks and fixes

| Risk | Fix |
| --- | --- |
| The tester has nothing stable to test | The lead shares a running version after each feature and says what is new |
| Too many vague bug reports | Use the template; the lead replies once with what is missing, and the report gets fixed |
| Photos have unclear licences | Only own photos or free-licence sources, and credits are committed with photo-credits.md |
| The logo does not fit the site | Follow the brief and file names; the lead checks it on the live site before it is final |
| Someone goes quiet | 10-minute check-in twice a week; tasks are small so the lead can reassign |
| The professor counts only code commits | Raise it early; show Issues, content and design as evidence; add small commits where honest |